## Slide 1: VOST Meeting
20190221

## Slide 2: IFS
Sharing the details UAT schedule
Sharing the Q2 planning

## Slide 3: TEDBase
FY18 CR2 – start immediately
CR split to 2 batches
Batch 1 to be completed by 15 Mar (currently not all task created in JIRA yet)
Batch 2 to be completed by early Apr
Duong to lead and review the developer tasks closely
Tien to support on functional and requirement

## Slide 4: ePay
No activity

## Slide 5: Franck Muller
No activity

## Slide 6: eSundry
PGP signed off (finally)
Upcoming enhancement (50+MD) – pending user funding approval

## Slide 7: CWS Website Revamp
Implement SEO

## Slide 8: Capbridge
No update

## Slide 9: FIMS
VOST to setup development environment (done)
1 enhancement, Broadcast module enhancement to start work
SG Team Arnaldo will lead
Low priority

## Slide 10: FRS
No activity